# **Improved Salmon and Trout Egg Counter Weekly Progress Report**

Report date: 2/6/2022

* **Last Week (time in hours)**
  + Team Review
    - Project Proposal
    - Capstone progress lecture
  + Sydney
    - Met and worked on code for cam and STM board
  + Sean
    - Met and worked on code for cam and STM board
  + Agustin
    - Met and worked on code for cam and STM board
  + Trueman
    - Tried to find free microSD cards for boards (failed)
* **Next week**
  + Team Plan
    - Team Review, Pre-review meeting, Meet to work on STM board, Cam, and maybe raspberry pi
  + Sydney
    - Update the Github, source the micro SD card and raspberry pi
  + Sean
    - See how to get openCV into uProc, How to send images through serial GPIO port
  + Agustin
    - Research raspberry pi capabilities, can we get rid of the STM board?
  + Trueman
    - Power Plan
* **Blocked**
  + Team Blocks
    - Need to email Curt with questions
  + Sydney
    - Can we ditch the STM board?
  + Sean
    - Midterms
  + Agustin
    - One more Midterm
  + Trueman
    - More Midterms